# CSIS 2430 — Project 3 Plan

## 1) Project Information

- Course / Term: CSIS 2430

- Project: Project 3

- Team Name: Noah & Naomi

- Start Date: 3/26/26

- Due Date: 4/12/26

- Checkpoint Date (mid-project): 4/5/26

## 2) Team & Roles (assigned for this project)

Roles are assigned per project and rotate between projects.

| Team Member | Role (Implementation / Verification / Communications) | Primary Responsibilities (1–2 bullets) | Availability / Notes |
| --- | --- | --- | --- |
| Noah Kolling | Implementation Lead | Owns core algorithm implementation; integrates modules; maintains main branch health. |  |
| Naomi Finau | Verification Lead | Creates test plan; edge cases; validates outputs; documents verification evidence. | Weekdays after 6PM, some weekends |
| TBD/Noah & Naomi | Communications Lead | Assembles report/video; ensures run instructions; tracks deliverables; merges documentation. |  |

## 3) Repository & Access

- Platform: GitHub

- Repository URL:

- Instructor invited as viewer by checkpoint?:

- Repo Structure Requirement (summary): Include /docs with pseudocode, UML/diagram, design notes; keep updated at checkpoint.

## 4) Milestones (Timeline)

| Milestone | Target Date | Owner | Definition of Done | Status (NS/IP/D) | Evidence Link / Pointer |
| --- | --- | --- | --- | --- | --- |
| Repo set up + skeleton | 2026-04-05 | Noah | Repo created, runs basic program | IP | (insert GitHub repo) |
| Psuedocode complete | 2026-04-08 | Noah | Knapsack approach documented | NS | docs/pseudocode.md |
| Core implementation | 2026-04-09 | Noah | Knapsack solution works | NS | src files |
| Verification plan | 2026-04-09 | Naomi | Test cases + edge cases defined | NS | docs/test-plan.md |
| Verification Complete | 2026-04-10 | Naomi | Tests run + results documented | NS | docs/test_results.md |
| Report/video draft complete | 2026-04-11 | Team | Draft report sections complete; video outline + script notes. | NS | docs/report |
| Final integration + submission | 2026-04-12 | Team | All deliverables finalized; tags release; submission package ready. | NS | Final commit |

## 5) Task Backlog (Assignments + Status)

| ID | Task | Owner | Due Date | Status (NS/IP/D) | Evidence Link / Pointer | Notes / Dependencies |
| --- | --- | --- | --- | --- | --- | --- |
| 1 | Set up repo + Discord README/run steps | Noah | 2026-04-05 | IP |  |  |
| 2 | Create project plan | Naomi | 2026-04-05 | D | docs/project_plan.md | This document |
| 3 | Write pseudocode | Noah | 2026-04-06 | NS | docs/pseudocode.md | Needed for implementation |
| 4 | Define test plan | Naomi | 2026-04-07 | IP | docs/test-plan.md | Edge cases + expected outputs |
| 5 | Implement knapsack algorithm | Noah | 2026-04-07 | NS | src files | Core logic |
| 6 | Run tests + verify outputs | Naomi | 2026-04-08 | NS | docs/test_results.md | After implementation |
| 7 | Handle edge cases | Naomi | 2026-04-09 | NS | test results | Includes validation |
| 8 | Write report/video | Team | 2026-04-11 | NS | submission | TBD |
| 9 | Final Submission | Team | 2026-04-12 | NS |  |  |

## 6) Verification Plan

Correctness Tests

- Verify correct solution for knapsack inputs

- Compare expected vs actual outputs

- Test multiple input sizes

Edge cases to verify

- Empty input

- Single item

- Capacity = 0

- Items exceeding capacity

- Duplicate weights/values

Output Validation

- Ensure correct max value is returned

- Ensure selected items match constraints

Documentation

- Record results in /docs/test_results.md

- Include screenshots or console output

## 7) Risks / Blockers

| Risk / Blocker | Impact | Mitigation Plan | Owner | Status |
| --- | --- | --- | --- | --- |
| Missing team member (Jackson) | Med/High | Continue planning; assign tasks once responsive | Team | Active |

## 8) Update Log

| Date | Summary of Update (what changed / what completed) | Blockers / Resolutions | Comments |
| --- | --- | --- | --- |
| 2026-03-26 | Communication established, roles assigned | Missing team member (Jackson), Continue planning; assign tasks once responsive . | Discord created |
| 2026-04-04 | Continue planning; assign tasks once responsive | None | Verification planning started |